## Slide 1: Project Scope Management
Only the work required.

## Slide 2: Plan for an accurate scope
How is the project defined?
How is the project and product validated?
How is the project and product controlled?

## Slide 3: Product Scope
The features and functions that characterize a product, service, or result.

## Slide 4: Project Scope
The work performed to deliver the product, service, or result with the specified features and functions.

## Slide 5: Different Approaches

## Slide 6: Predictive Approaches
The project deliverables are set at the beginning and changes are progressively managed.

## Slide 7: Adaptive Approaches
The project deliverables are developed over many iterations and detailed scope statements are set at the beginning of each iteration.

## Slide 8: A Predictive Approach
We will attempt a predictive approach.

## Slide 9: Create a Scope Baseline
A predictive approach requires a baseline.

## Slide 10: Scope Baseline – Tools and Techniques
Previous similar projects
Information in the industry, discipline, and application area

## Slide 11: Scope Baseline – Tools and Techniques
Information and Data Analysis
Do your research.

## Slide 12: Scope Baseline – Tools and Techniques
Meetings
  Project manager, project sponsor, select project team members, selected stakeholders, subject matter experts, and others as needed

## Slide 13: Define the scope

## Slide 14: Scope Baseline – Define Scope
Define Scope is the process of developing a detailed description of the project and product.

## Slide 15: Scope Baseline – Define Scope
Results in boundaries and acceptance criteria for your project.

## Slide 16: Scope Baseline – Define Scope
What you need to know:
  Assumptions and constraints for the product, project, environment, stakeholders, and other factors that can influence the project and product scope.

## Slide 17: Scope Baseline – Define Scope
What you need to know:
  What is required to have a successful completion? (requirements)

## Slide 18: Scope Baseline – Define Scope
What you need to know:
  What are potential risks and strategies to avoid them? (risk management)

## Slide 19: Scope Baseline – Define Scope
What to include:
  Product scope description
  Deliverables
  Acceptance criteria
  Project exclusions